# [Template]

# Project Planning & Management Document

### 1. Project Overview

Wearable Stress-Based Lie Detection System

Team Members & Roles:

Mehar Madnani – Hardware, Software Integration, App Development, Documentation & Testing

Aayusha – Hardware, Software Integration, Documentation & Testing

Brief Description:
A wearable system that measures physiological stress signals such as heart rate and skin conductivity to estimate responses under questioning. It provides real-time feedback through an OLED display and a mobile app, making internal stress responses visible and interactive.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Mehar Aayusha | Hardware, Software Integration, App Development, Documentation & Testing Software & App Development Design & Prototyping Documentation & Testing Hardware, Software Integration, App Development, Documentation & Testing Design & Prototyping Documentation & Testing | Sensor integration (MAX30102, GSR), ESP32 programming, OLED display, signal processing and testing BLE communication, MIT App Inventor app, data formatting, live data visualization 3D modeling using Blender, designing initial wearable components (clip and band), physical prototyping using cardboard and Velcro, assembly and ergonomic adjustments Report writing, data analysis, testing, validation, and iteration tracking Sensor integration (MAX30102, GSR), ESP32 programming, OLED display, signal processing and testing 3D modeling using Blender, designing initial wearable components (clip and band), physical prototyping using cardboard and Velcro, assembly and ergonomic adjustments Report writing, data analysis, testing, validation, and iteration tracking |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Idea selection, research, component planning | Finalized concept (FLUX) + components list | Completed |
| Week 1 | Hardware setup + sensor integration | Working ESP32 + MAX30102 | Completed |
| Week 2 | Hardware setup + sensor integration | Working ESP32 + MAX30102 +GSR SENSOR | Completed |
| Week 2 | BLE communication + mobile app | App receives and logs data | Completed |
| Week 2 | Question flow + stress analysis | Stress scoring + classification system | Completed |
| Week 2 | Fabrication + final integration | Wearable prototype (Velcro + cardboard) | Completed |

### 4. Weekly Progress Log

# Week 0 – Planning & Research

| Category | Details |
| --- | --- |
| Planned Tasks | Finalize idea and research sensing methods |
| Completed Tasks | Selected FLUX concept and explored stress detection approaches |
| Challenges Faced | Tried GSR using coin (failed), no research support, confusion between stress vs lie detection, difficulty choosing sensors |
| Solutions | Dropped coin method, switched to GSR sensor, studied polygraphs, finalized MAX30102 + GSR |
| Next Steps | Begin hardware setup |

# Week 1 – Hardware & Display

| Category | Details |
| --- | --- |
| Planned Tasks | Connect sensors and display |
| Completed Tasks | MAX30102 , OLED showing live data |
| Challenges Faced | I2C issues, OLED timeout, wiring confusion, unstable BPM |
| Solutions | Fixed wiring, shared I2C, smoothing, threshold tuning |
| Next Steps | Add BLE and analysis |

# Week 2 – Integration & Fabrication

| Category | Details |
| --- | --- |
| Planned Tasks | BLE, scoring, final build |
| Completed Tasks | BLE working, stress scoring, question logic, final prototype |
| Challenges Faced | BLE issues, parsing errors, OLED freeze, MAX disconnect, 3D print fail, ergonomics |
| Solutions | Fixed BLE format, app parsing, error handling, switched to Velcro + cardboard |
| Next Steps | Testing and documentation |