# Weekly Progress Log

# Week 0 – Planning & Research

| Category | Details |
| --- | --- |
| Planned Tasks | Finalize idea and research sensing methods |
| Completed Tasks | Selected LieDet concept and explored stress detection approaches |
| Challenges Faced | Tried GSR using coin (failed), no research support, confusion between stress vs lie detection, difficulty choosing sensors |
| Solutions | Dropped coin method, switched to GSR sensor, studied polygraphs, finalized MAX30102 + GSR |
| Next Steps | Begin hardware setup |

# Week 1 – Hardware & Display

| Category | Details |
| --- | --- |
| Planned Tasks | Connect sensors and display |
| Completed Tasks | MAX30102 + GSR working, OLED showing live data |
| Challenges Faced | I2C issues, OLED timeout, wiring confusion, noisy GSR, unstable BPM |
| Solutions | Fixed wiring, shared I2C, smoothing, threshold tuning |
| Next Steps | Add BLE and analysis |

# Week 2 – Integration & Fabrication

| Category | Details |
| --- | --- |
| Planned Tasks | BLE, scoring, final build |
| Completed Tasks | BLE working, stress scoring, question logic, final prototype |
| Challenges Faced | BLE issues, parsing errors, OLED freeze, MAX disconnect, 3D print fail, ergonomics |
| Solutions | Fixed BLE format, app parsing, error handling, switched to Velcro + cardboard |
| Next Steps | Testing and documentation |